## Slide 1
CESYS521: Defining Scope
Cornell University College of Engineering
Instructions:
Use this template to create your own scope tree diagram to show the path of all the things needed to achieve a deliverable.
To help you navigate through this PowerPoint:
  Slide 2 – Scope Tree Template
  Slide 3 – Scope Tree Example

## Slide 2
Scope Tree Template
Your Mission
(root node)
Primary Deliverable
intermediate deliverable
Starting deliverable / task (leaf)
Performance Criteria
Data
Data
Data
NameOfMainDeliverable(s)
deliverable / task
Scope Tree Elements

## Slide 3
Your Mission(root node)
Enable a single user to generate a Cornell-compliant PRD artifact package (first draft) using LLM + sufficiency gating + baseline/versioning.
PD-1 — PRD Artifact Package Generator
ID-1.1 Intake Capture, data normalization
Leaf: Define Intake JSON schema (v1)
Scope Tree
David Ancor
V0.1
Date: Jan 10, 2026
Performance Criteria: Context Diagram, Use Case Diagram, Scope Tree, UCBD(s), Requirements Table, Constants Table (if used), SysML Activity Diagram
ID-1.2 Sufficiency Engine (SR-CORNELL-PRD-95-V1)
PD-2 — Single-User Project Workspace (Data Layer)
ID-2.1 Authentication, Sessions
ID-2.2 Core tables
ID-1.3 Artifact Generators
PD-3 — Rendering + Export
ID-3.1 Individual Diagram and PRD Package export/share (PNG, zip, SVG)
ID-1.4 Baseline + Versioning
ID-1.5: LLM Orchestration
Leaf: Save intake draft to DB (create/update)
Leaf 1.5: QC Question Bank Router
Leaf: user, projects, project_versions, intake, artifacts, artifacts_version
Starting deliverable / task (leaf)
Leaf: Build Intake form UI (mission/ problem/success/stakeholders/constraints)
Leaf: context Diagram & UseCase Model requirements for generator
Leaf: email/password signup + login. Owner Only Access
Leaf: artifact status and version controls
Leaf: session persistence (refresh/login state)

## Slide 4
Your Mission
(root node)
Data
Data
Data
Primary Deliverable
Primary Deliverable
intermediate deliverable
intermediate deliverable
intermediate deliverable
intermediate deliverable
Starting deliverable / task (leaf)
Performance Criteria
intermediate deliverable
Performance Criteria
Data
Data
Data
intermediate deliverable
Starting deliverable / task (leaf)
Starting deliverable / task (leaf)
Starting deliverable / task (leaf)
Starting deliverable / task (leaf)
Data
Data
Data
Performance Criteria
Performance Criteria
Performance Criteria
Data
Data
Data
intermediate deliverable
intermediate deliverable
Starting deliverable / task (leaf)
Data
Data
Data
Data
Data
Data
Performance Criteria
YourMission
Lines coming into the bottom or sides of a node are elements that are necessary to complete that node
Scope Tree Example
Starting deliverable / task (leaf)
Title allows you name and/or breadcrumb your deliverables

## Slide 5
Professional
Product Requirements
The system shall…” statements
Atomic, measurable, verifiable
Structured PRD Specification Artifact
Guided System-Design Process Enforcement
intermediate deliverable: Behavioral Definition (UCBDs)
intermediate deliverable: Use Case Model
intermediate deliverable: Sequenced Design Flow
intermediate deliverable: Step Completion Criteria
Starting deliverable / task (leaf): Validation Feedback Loop
Performance Criteria: A single, coherent system artifact that fully specifies a product in a way that is:
Internally consistent, Unambiguous
TestableTraceable
intermediate deliverable: Functional Requirements
Performance Criteria: Completeness, Clarity, Testability, Consistency
Data
Data
Data
intermediate deliverable: System Boundary & Context Definition
Starting deliverable / task (leaf) Problem & Mission Definition
Starting deliverable / task (leaf)
Context Diagram
Core mission / root node
Success Criteria
Intermediate and beginning steps
Performance Criteria: Engineered approved / Process Compliance
Performance Criteria
Performance Criteria; Error Prevention
intermediate deliverable: Consistency & Gap Detection
intermediate deliverable; Human Confirmation Points
Performance Criteria
YourMission
c1v – Product Helper
Starting deliverable / task (leaf)
Primary/Secondary Stakeholder Desired Outcomes
System Engineering Proofed Product Requirement Development
intermediate deliverable: ScopeTree